## Slide 1: Rapid access pass
A Paradigm Shift in Public Transportation

## Slide 2: Agenda
Project Overview and Team Introduction
Project Requirements
Risk Analysis
Prototype of Features
Overview
Prototype
Requirements
Risks
Prototype

## Slide 3: Our Team
Overview
Prototype
Requirements
Risks
Prototype
Member | Role
Andrew Borba | Prototyper
Lizz Brooks | Project Manager
Jorge Go | Feasibility Analyst
Katherine Hu | Lifecycle Planner
Nakul Joshi | Software Architect
Ian Malave | Requirements Engineer
Rishi Mukhopadyay | Operational Concept Engineer

## Slide 4: Project Summary
  Create a mobile application for the LA metro which would allow riders to view schedules, purchase tickets, add funds to account, and use their device to board the metro train.
Overview
Prototype
Requirements
Risks
Prototype

## Slide 5: Project Overview
Key Partners:
  LA Metro
Key Activities:
  Software Design and Development
  Integration with Metro Infrastructure
  Marketing of Application
Key Resources:
  Development Team
  PhoneGap API
  NFC Technology
  QR Technology
Overview
Requirements
Risks
Prototype

## Slide 6: Project Goals
Convenience- Increase ways to purchase tickets and interact with the LA Metro
Technological Advancement- Enhance current TAP card system by incorporating the use of mobile devices
Reduce Resource Consumption- Save time and resources while creating a more user friendly interface with expanded payment options
Overview
Requirements
Risks
Prototype

## Slide 7: Capability Requirements
Overview
Requirements
Risks
Prototype

## Slide 8: Platform
The application shall be compatible with the iOS and Android mobile platforms.
The application shall support a web interface for mobile devices on other platforms.
Overview
Requirements
Risks
Prototype

## Slide 9: User Accounts
Overview
Requirements
Risks
Prototype
If it is a users first-time opening the application, the application shall prompt the user to enter an email address, password, and credit card information.
  If the account is created successfully, the application shall send a confirmation to the users stored email address.
  If the account creation is not successful, the application shall display an error message that prompts the user to reenter their information and will not be logged in.
If a returning user opens the application, it shall prompt the user to enter their log-in information.
  If the log-in attempt fails, the application will display an error message that prompts the user to reenter their log-in information.
  If the log-in attempt succeeds, the user will be shown a transit management screen.

## Slide 10: Usage
Overview
Requirements
Risks
Prototype
If the application loses connectivity, the application shall display an error message.
The application shall retrieve the users location at intervals of 120 ± 10 seconds.
If the user is within 150 feet of a train-stops geo-location coordinates, the train-stops name, ticket price, and incoming train information shall be displayed on the user interface.
If train stop information is being displayed on the applications user interface, the application shall update the train stops incoming train information at intervals of 30 ± 5 seconds.

## Slide 11: Level of Service Requirements
Overview
Requirements
Risks
Prototype

## Slide 12
Overview
Requirements
Risks
Prototype

## Slide 13
Overview
Requirements
Risks
Prototype

## Slide 14
Overview
Requirements
Risks
Prototype

## Slide 15
Overview
Requirements
Risks
Prototype

## Slide 16: Risks
Overview
Requirements
Risks
Prototype

## Slide 17: Project Risks
 | Risk Description | Risk Mitigation Actions
Security | Unsecured platform might be easily exploited or manipulated, costing the client lost revenue | Data encryption
Partnership | LA Metro might not be willing to implement our system, or allow us to test compatibility with their system | Proof of Concept and further talks with Metro authorities
Technology | Possibility of technical malfunctions might cause boarding delays and other inefficiencies | Back-up system and expectations management
Estimation | The estimated mount of work might not be completed in two semesters, or another developer might implement the system first. | Time management and updated timelines
Requirements | Requirements may change after the platform has been implemented | Updates and Documentation
People | Team members might lack necessary expertise in certain development requirements | Identify team strengths and weaknesses
Compatibility | Cross-platform consistency issues may arise if different devices have different browser characteristics | Run beta tests on multiple popular platforms (iPhone, Android)
Organizational | Team roles might not fir specific project requirements | Dynamically change team member roles
Overview
Requirements
Risks
Prototype

## Slide 18: Prototype
Overview
Requirements
Risks
Prototype

## Slide 19: Account Creation Process
Overview
Requirements
Risks
Prototype

## Slide 20: Rationale for Prototype
Basis of rapid access authentication system
  Electronic tickets and credits are stored via account identifiers
User account malfunction will cause the rest of the system to malfunction.
Essential to integration with the current tap card system.
Authentication security is essential for protection of personal information.
  Credit Card Payment and Authentication
Overview
Requirements
Risks
Prototype

## Slide 21: Login
Overview
Requirements
Risks
Prototype

## Slide 22: Create an Account
Overview
Requirements
Risks
Prototype

## Slide 23: Store Credit Card Information
Overview
Requirements
Risks
Prototype

## Slide 24: View Balance & Tickets
Overview
Requirements
Risks
Prototype

## Slide 25: Edit/Delete Account
Overview
Requirements
Risks
Prototype

## Slide 26: Log Out
Overview
Requirements
Risks
Prototype

## Slide 27: QR Code Generation
Overview
Requirements
Risks
Prototype

## Slide 28: Risk Based Rationale
Overview
Requirements
Risks
Prototype
Fundamental method of communication between smartphone and metro officials/turnstiles.
Failure of QR code generation will cause the rest of the system to become non functional.
Security risks
  Risk of duplication and production of counterfeit tickets.
  Potential for compromise of personal information through “hacked” QR codes.

## Slide 29: QR Code Prototype
Overview
Requirements
Risks
Prototype

## Slide 30: Thank You! We will take questions at this time.
Overview
Requirements
Risks
Prototype