## Slide 2: Project Risks
 | Risk Description | Risk Mitigation Actions
Security | Unsecured platform might be easily exploited or manipulated, costing the client lost revenue | Data encryption
Partnership | LA Metro might not be willing to implement our system, or allow us to test compatibility with their system | Proof of Concept and further talks with Metro authorities
Technology | Possibility of technical malfunctions might cause boarding delays and other inefficiencies | Back-up system and expectations management
Estimation | The estimated mount of work might not be completed in two semesters, or another developer might implement the system first. | Time management and updated timelines
Requirements | Requirements may change after the platform has been implemented | Updates and Documentation
People | Team members might lack necessary expertise in certain development requirements | Identify team strengths and weaknesses
Compatibility | Cross-platform consistency issues may arise if different devices have different browser characteristics | Run beta tests on multiple popular platforms (iPhone, Android)
Organizational | Team roles might not fir specific project requirements | Dynamically change team member roles
Notes: 7y5564t444t

## Slide 3: Requirements
 | Platform | User Accounts | Usage | Payments
Requirement 1 | Cross-platform compatibility (Android, iOS) | Create, store, and process user info (e-mail, password, card info) | Exception handling for connectivity issues | Working credit-card processing platform
Requirement 2 | Web interface support for mobile devices | Working log-in functionality | Retrieve user’ location in two-minute intervals | Successfully purchased tickets should allow customer to open gate
Requirement 3 |  |  | Retrieve station name, ticket prices and other information for closest station | Store used and unused purchased tickets
Requirement 4 |  |  | Create, store, and process user info (e-mail, password, card info) | Allow customer to change payment information and personal information
Requirement 5 |  |  | Update above information in real time. |